DETAILED PROJECT REPORT

Artisanal & Fresh Cheese Micro-Enterprise

A Weekend-to-Full-Time Dairy Venture on Own Land, Badlapur, Thane District, Maharashtra

Promoted by a Woman Entrepreneur (SC/ST Category)

Assisted by her daughters  |  Land contributed by the promoter (Nil rent)

Capacity: 200 - 300 kg finished cheese / month  (starter phase)

Target: Zero loss-making month from Month 1  |  Full-time transition by Month 10-12

Prepared for submission to: Bank / District Industries Centre (DIC), Thane / KVIC / PMFME District Resource Person / Family Records

Report prepared: August 2026

# Table of Contents

# 1. Executive Summary

This report lays out a low-capital, low-risk plan for a Scheduled Caste / Scheduled Tribe (SC/ST) category woman entrepreneur to build a fresh & artisanal cheese brand from her own land in Badlapur (Thane district, Maharashtra) — starting as a weekend operation alongside her daughters, while she keeps her current job, and transitioning to a full-time enterprise once the brand and cash flows are proven.

The single biggest structural advantage in this plan is that the unit sits on land the promoter already owns — there is no rent, no lease risk, and no need to lock capital into a shed. Combined with government subsidy support that SC/ST women entrepreneurs are specifically entitled to, the effective cash the family needs to put in is a very small fraction of the total project cost.

## Key numbers at a glance

| Metric | Value |
| --- | --- |
| Starting capacity | 200 – 300 kg finished cheese / month (weekend production) |
| Total project cost | ₹ 12,00,000 (machinery, minor civil work, working capital, licenses & branding) |
| Promoter's own cash contribution | ≈ ₹ 60,000 – 1,00,000 only (5–10% margin; land is free) |
| Route for the rest | Govt. subsidy (PMEGP/CMEGP/PMFME) + collateral-free bank loan (CGTMSE) |
| Year 1 (weekend-only) net profit | ≈ ₹ 9.9 – 10.5 lakh — every single month profitable, no loss month |
| Year 2 (full-time, ~500-550 kg/month) | ≈ ₹ 20 – 21 lakh net profit — target achieved |
| Break-even output | ≈ 105–130 kg/month — well below the planned 200-300 kg, i.e. a large safety cushion |

Honest reality check: at the 200–300 kg/month starting capacity the user has asked for (deliberately small, to fit around a weekend schedule and a day job), realistic Year-1 net profit is about ₹10 lakh — outstanding for a part-time venture, but not ₹20 lakh. Crossing ₹20 lakh/year needs either roughly double the volume or a much richer premium mix, which is exactly what happens naturally in Year 2 once she quits her job and can run the unit full-time (Section 12). This report is built to hit ₹20 lakh+ on a credible full-time timeline rather than promise an unrealistic Year-1 number — no month in either year is ever shown running at a loss.

The plan deliberately avoids aged/matured cheeses (cheddar, gouda, parmesan-style) that lock up capital and cold-room space for months with no revenue. Instead it focuses on fresh, quick-turnaround products — mozzarella, bocconcini, paneer, cream cheese spreads, hung curd/labneh and halloumi — that can be made on a Saturday/Sunday and sold within the week. This is what makes a true weekend-only model financially viable and is what protects every month from running into a loss.

# 2. Promoter Profile & Why She Qualifies for Special Category Support

As an SC/ST category woman entrepreneur, the promoter sits at the intersection of three separate government support tracks, each of which independently improves the terms of finance available to her:

- Special category status under PMEGP/CMEGP — raises margin-money subsidy to 25–35% of project cost (vs. 15–25% general category).

- Woman-owned enterprise status — higher CGTMSE guarantee cover (up to ~85-90%) and priority under Stand-Up India.

- SC or ST category status specifically — access to NSFDC (Mahila Samriddhi Yojana) or NSTFDC (Adivasi Mahila Sashaktikaran Yojana) concessional micro-credit, plus Maharashtra's own SC/ST economic development corporation schemes.

The weekend model — mother and daughters working Saturday/Sunday — is not a compromise; it is the correct sequencing. It lets her de-risk the decision to leave a stable job: she proves the recipe, the customer base and the cash flow first, on a schedule that costs her nothing if it needs adjusting, and only resigns once the unit is already paying her more (Section 12) than her salary.

# 3. Why Badlapur Is a Genuine Advantage, Not a Compromise

- Zero rent: producing on owned land removes what is usually the largest fixed cost in a food business's early years.

- Milk access: Badlapur sits in a semi-rural pocket of Thane district with working dairy farmers nearby — farm-gate milk (fresh, high-fat) can typically be sourced cheaper than organised-dairy retail rates (Gokul retail cow milk was ₹49/L and buffalo ₹76/L in early 2026 — farm-gate procurement is normally lower, use this as the ceiling when negotiating).

- Connectivity: Badlapur is on the Central Railway's Karjat corridor with road access to Kalyan, Thane, Navi Mumbai and Mumbai — same-day/next-day chilled delivery to city customers and cafes is realistic.

- Cooler, less congested locale — easier hygiene control and lower cooling load than a dense city kitchen.

- Lower competitive density: established artisanal cheese brands (Eleftheria, The Spotted Cow Fromagerie, Casa Del Cheese, The Cheese Collective) are concentrated in South Mumbai/Bandra — the Thane-Kalyan-Badlapur-Navi Mumbai belt is comparatively under-served for fresh, local artisanal cheese, which is this brand's opening.

Action item: confirm with the Thane District Industries Centre (DIC) / KVIC office whether the specific Badlapur address is classified "rural" or "urban" for PMEGP/CMEGP purposes — this single classification changes the subsidy rate from 25% to 35% of project cost.

# 4. Market Analysis — Mumbai Metropolitan Region Cheese Market

## 4.1 The category is genuinely growing

- India's specialty cheese market was valued at roughly USD 1.7 billion in 2025 and is projected to grow at ~7.4% CAGR through 2034.

- Mozzarella alone holds about 35% share of the India cheese category, driven by pizza/Italian food culture and home baking; consumers are visibly shifting from processed slices to fresh, preservative-free, small-batch cheese.

- Burrata and other premium fresh formats are a fast-growing global and Indian niche, increasingly seen on café and restaurant menus in Mumbai.

## 4.2 Proof the model works, from existing Mumbai brands

- Eleftheria (founded by Mausam Jotwani, 2014) — World Cheese Awards winner — built a premium D2C artisanal cheese brand from Mumbai on fromage blanc, mozzarella, burrata and bocconcini.

- The Spotted Cow Fromagerie — known for handmade cheeses (e.g. Camembay, Bombrie) sold direct to Mumbai/metro consumers.

- Casa Del Cheese and The Cheese Collective — further validate sustained city-wide demand for small-batch, story-led cheese brands.

These brands prove three things this plan leans on directly: (a) Mumbai will pay a premium for authentic, small-batch cheese, (b) a founder-led story sells (an SC/ST woman entrepreneur building a brand with her daughters is a compelling, marketable narrative in its own right and a good fit for exhibitions like Saras Melas / Khadi exhibitions), and (c) none of the big names are based in the Thane-Badlapur belt — there is room.

## 4.3 Target customer segments, in priority order

- Weekly subscription / "Cheese Box" D2C customers (Badlapur, Kalyan, Thane, Navi Mumbai, and courier-reachable Mumbai suburbs) — the backbone of predictable cash flow (Section 11).

- Cafes, pizzerias and Italian restaurants in the Thane-Kalyan-Badlapur-Navi Mumbai belt needing a reliable local fresh-mozzarella supplier — standing weekly B2B orders.

- Gourmet/specialty grocers (e.g. Nature's Basket-type stores, Foodhall, independent gourmet stores) on wholesale/consignment.

- Instagram/WhatsApp-led direct retail and festive gifting hampers (Diwali/Christmas cheese-and-accompaniments boxes) — high-margin seasonal spikes.

## 4.4 Indicative retail price points used in this report (D2C, Mumbai artisanal segment)

| Product | Indicative retail price | Notes |
| --- | --- | --- |
| Fresh Mozzarella / Bocconcini | ₹1,000 – 1,100 / kg | Pizza & caprese market |
| Malai / Herb Paneer (premium) | ₹450 – 500 / kg | Familiar to Indian buyers; fast mover |
| Flavoured cream cheese spreads | ₹420 – 440 / 200g jar | Garlic-herb, chilli, sun-dried tomato |
| Hung curd / Labneh | ₹500 – 550 / kg | Health/high-protein trend |
| Halloumi (grilling cheese) | ₹1,000 – 1,100 / kg | Café/novelty premium |
| Burrata (from Month 5) | ₹250 – 275 / 125g ball | Chef & premium-gifting tie-ups |

These are planning estimates based on the observed Mumbai artisanal-cheese price band, not a vendor quotation — validate with 3–5 target buyers (cafes/stores) during the first month before finalising price cards.

# 5. Product Portfolio & Production Process

Every product chosen is a fresh cheese that can be made and sold within days — no aging room, no months of tied-up capital, no risk of a full batch going unsold before it can even be offered for sale.

| Product | Milk-to-product yield | Shelf life (chilled) | Role in the mix |
| --- | --- | --- | --- |
| Fresh Mozzarella / Bocconcini | ~10–11% | 5–7 days | Flagship, highest recognition |
| Malai / Herb Paneer | ~18–20% | 5–7 days | Cash-flow stabiliser, familiar product |
| Cream cheese & flavoured spreads | ~14–16% | 3–4 weeks | Highest margin; gifting/subscription |
| Hung curd / Labneh | n/a (from curd) | 10–14 days | Fast-growing health category |
| Halloumi | ~12% | 3–4 weeks | Café/premium novelty |
| Burrata (introduced Month 5+) | ~10% | 2–3 days | Premium ticket item once QC is proven |

## 5.1 Weekly production rhythm

- Friday evening: milk procurement confirmed/collected; equipment sanitised; packaging & labels prepped.

- Saturday: primary production day — mozzarella, paneer, halloumi batches (heat-and-stretch / pressing work benefits from two pairs of hands — mother + daughters).

- Sunday: cream cheese/spreads, hung curd, packing, and dispatch prep; subscription boxes finalised for Monday-Tuesday delivery.

- Weekdays: a part-time helper handles chilled storage checks, weekday deliveries/courier hand-offs and retail restocking while the promoter is at her job — this is the one paid role that makes a weekend-produced, weekday-sold model work.

# 6. Machinery, Equipment & Minimum Capital Setup

Kept deliberately lean: multi-purpose equipment wherever one machine can do the job of two, and no equipment sized beyond the 300 kg/month starting target.

| Item | Indicative cost (₹) | Notes |
| --- | --- | --- |
| SS cheese/paneer vat, 100–150 L, direct-fire/steam jacket | 1,20,000 – 1,60,000 | Core production vessel |
| Small-batch pasteuriser (100 L) | 80,000 – 1,10,000 | Combine with vat if a vendor offers a dual-purpose unit, to cut capex |
| Curd knives, moulds (mozzarella/bocconcini), muslin/cheesecloth, ladles | 15,000 | Consumable/replaceable tooling |
| Milk cans (2 x 40L) + small bulk milk cooler | 1,00,000 – 1,50,000 | Preserves milk quality between procurement and processing |
| Deep freezer (300L) + visi-cooler/display fridge (300L) | 90,000 | Storage, retail display |
| Weighing scale, pH meter, lactometer, thermometers | 15,000 | Quality control — non-negotiable for FSSAI |
| Vacuum sealer + initial packaging stock (pouches, jars, labels) | 40,000 | Shelf-life & presentation |
| RO/water purification + wash-area plumbing | 40,000 | Hygiene compliance |
| Worktables, SS shelving, crates | 30,000 |  |
| Backup inverter/generator | 35,000 | Protects cold chain during power cuts — critical, non-optional |
| Branding: logo, packaging design, FSSAI-compliant labels | 25,000 |  |
| Installation, electrical work, contingency | 40,000 |  |
| Subtotal — Plant & Machinery | ≈ 7,00,000 |  |
| Minor civil work (flooring, drainage, hygiene tiling on existing structure) | 1,50,000 | Structure already exists on her land — no new construction |
| Working capital (3 months: milk, packaging, utilities, wages buffer) | 2,50,000 |  |
| Pre-operative expenses (FSSAI, Udyam, trademark, website, launch marketing) | 1,00,000 |  |
| TOTAL PROJECT COST | ≈ 12,00,000 |  |

Get 2–3 competing vendor quotes (e.g. Goma Engineering, Varsha Dairy & Food Engineers, or other IndiaMART-listed small-dairy equipment makers) before finalising — small-batch dairy equipment pricing varies widely by fabricator and finish quality.

# 7. Implementation Timeline — Weekend to Full-Time

| Phase | Milestones |
| --- | --- |
| Month 0 (pre-launch) | Udyam registration; FSSAI State License application; equipment vendor quotes finalised; loan/subsidy applications filed (PMEGP/CMEGP + PMFME); brand name & trademark filing; Instagram/WhatsApp Business set up. |
| Month 1–2 | Soft launch on pre-orders only (100→150 kg/month); onboard first 2–3 café/B2B accounts; recipe and QC stabilised; helper hired for weekday logistics. |
| Month 3–6 | Scale to 200–240 kg/month; launch weekly subscription "Cheese Box"; add 2–3 retail consignment accounts; introduce burrata (Month 5) once QC is consistent. |
| Month 7–12 | Steady state at 250–300 kg/month within the starter equipment's capacity; build 3–6 month order backlog/waitlist; start festive hamper line for Diwali. |
| Month 10–12 decision point | Compare 3-month rolling unit profit to her salary. Once it durably exceeds it (Section 12 shows this happens well before 300 kg/month at steady state), she resigns and moves to full-time operations. |
| Year 2 | Add a second vat / mid-week production day, hire a second helper, scale to 500–550 kg/month; this is the phase that crosses ₹20 lakh/year net profit (Section 12). |

# 8. Government Schemes & Subsidy Matrix

Because she is an SC/ST category woman entrepreneur, she has access to more support than a general-category applicant — the schemes below should be pursued as a stack, not a single choice, except where noted as mutually exclusive.

| Scheme | Agency | What it gives her | Action |
| --- | --- | --- | --- |
| PMEGP (Prime Minister's Employment Generation Programme) | KVIC / District Industries Centre, Thane | Margin-money subsidy: 35% of project cost (rural) or 25% (urban) for SC/ST/women special category, on projects up to ₹50 lakh. On this ₹12L project ≈ ₹3.0–4.2 lakh subsidy. | Apply at kviconline.gov.in; confirm rural/urban classification of the Badlapur site with DIC Thane first. |
| CMEGP (Chief Minister's Employment Generation Programme, Maharashtra) | Maharashtra Directorate of Industries / KVIB | Same 15–35% subsidy band as PMEGP; project cost ceiling raised to ₹1 crore (manufacturing) from April 2025. Cannot be combined with PMEGP for the same unit — pick one. | Apply at maha-cmegp.gov.in if the PMEGP queue/timeline doesn't suit; DIC officer can advise which to file. |
| PMFME (PM Formalisation of Micro Food Processing Enterprises) | Ministry of Food Processing Industries, via Thane District Resource Person (DRP) | 35% credit-linked capital subsidy, capped at ₹10 lakh, specifically for food processing units — plus FSSAI/skill-training handholding and branding support. | Register at pmfme.mofpi.gov.in; ask the DRP in writing whether PMFME can be dovetailed with PMEGP/CMEGP on non-overlapping cost heads, or must be the sole subsidy route — this rule needs local confirmation. |
| CGTMSE Credit Guarantee | SIDBI, routed via the lending bank | Collateral-free loan guarantee — up to 85–90% cover for women-owned units, on loans up to ₹10 crore. Her land stays completely unencumbered. | Instruct the bank at the loan application stage to route the term loan under CGTMSE. |
| Stand-Up India | Any scheduled commercial bank branch (SIDBI-monitored) | Bank loan ₹10 lakh – 1 crore (up to 75% of project cost) for a greenfield unit by an SC/ST/woman promoter; 7-year tenor, 18-month moratorium. | Not needed for this ₹12L starter unit — keep in reserve as the Year-2 scale-up financing route (second vat, additional capacity). |
| NSFDC – Mahila Samriddhi Yojana (if SC category) | National SC Finance & Development Corporation, via Maharashtra's State Channelizing Agency | Small concessional micro-loan (roughly up to ₹1–1.4 lakh) at subsidised interest for SC women. | Apply via the State Channelizing Agency office (Thane/Mumbai) as a low-cost top-up for working capital/packaging, without touching the main bank loan. |
| NSTFDC – Adivasi Mahila Sashaktikaran Yojana (if ST category) | National ST Finance & Development Corporation, via State Channelizing Agency | Concessional loan for ST women; minimal promoter margin insisted upon. | Use this instead of NSFDC if she is ST rather than SC — confirm exact category with the State Channelizing Agency. |
| Maharashtra SC/ST Investment Fund (Dr. Babasaheb Ambedkar scheme) | State SC/ST Economic Development Corporation, via IDBI Capital-managed AIF | Interest subsidy on the bank term loan for eligible SC/ST-owned MSMEs, reducing effective borrowing cost. | Apply through the Dr. Babasaheb Ambedkar Vikas Mahamandal / VJNT Corporation office, Thane. |
| MAVIM / Nav Tejaswini (Maharashtra Women's Economic Development Corp.) | Dept. of Women & Child Development, Govt. of Maharashtra | SHG formation, credit-linkage, and market exposure through Saras Melas/exhibitions — free brand-building and mentoring. | Optional secondary channel; also formalises the daughters' role in a recognised women's collective structure. |
| Udyam Registration (MSME) | Ministry of MSME (online, free, instant) | The gateway credential — unlocks CGTMSE, priority-sector lending, delayed-payment protection, and eligibility for every scheme above. | Register on Day 1 at udyamregistration.gov.in — zero cost, no reason to delay. |
| ODOP (One District One Product) linkage under PMFME, Thane district | MoFPI / District Collectorate | If dairy/cheese is a notified ODOP product for Thane, priority branding, packaging design and common facility centre access. | Ask the PMFME DRP directly whether cheese/dairy qualifies for Thane's ODOP list. |

# 9. Licenses & Regulatory Compliance

| Registration/License | When | Notes |
| --- | --- | --- |
| Udyam Registration (MSME) | Day 1 | Free, online, instant — required for every scheme in Section 8. |
| FSSAI License | Before commissioning | Apply directly for a State License, not Basic Registration — FSSAI's 2026 update requires dairy processing units to hold a State/Central license regardless of annual turnover. Applying for Basic Registration now would mean re-licensing mid-year as volumes grow. |
| Gumasta / Shop & Establishment / Gram Panchayat trade license | Before commissioning | Local body registration for the production unit. |
| Trademark registration (Class 29 – dairy products) | As soon as the brand name is chosen | Protect the brand name early, before it gains visibility on Instagram/marketplaces. |
| GST Registration | Once turnover approaches ₹40 lakh, or earlier if voluntary | Voluntary early registration is worth considering to issue GST invoices to café/retailer B2B accounts who need input credit. |
| Fire & Pollution NOC (MPCB) | Before commissioning | A unit of this scale typically qualifies for MPCB's self-certified "Green category" exemption — confirm status rather than assume. |
| Legal Metrology (Weights & Measures) registration | Before selling packaged goods by weight | Mandatory for any pre-packaged product sold by net weight. |
| FSSAI-compliant labelling | Ongoing | Batch number, mfg/exp date, veg logo, nutrition panel, FSSAI license number on every pack — non-negotiable, and checked at any scheme inspection. |

# 10. Project Cost & Means of Finance

| Source | Amount (₹) | % of project cost |
| --- | --- | --- |
| PMEGP/CMEGP margin-money subsidy (35% special-category rural rate) | 4,20,000 | 35% |
| Promoter's own margin (5%, special category norm) | 60,000 | 5% |
| Bank term loan (CGTMSE-guaranteed, no collateral) | 7,20,000 | 60% |
| TOTAL PROJECT COST | 12,00,000 | 100% |

The bank loan of ₹7.2 lakh, guaranteed under CGTMSE so no property is pledged, is assumed at 9.5% p.a. over 5 years, giving an EMI of approximately ₹15,121/month — this EMI is already built into every monthly profit figure in Section 11, so the profit numbers shown are genuinely after loan repayment, not before it.

If the PMFME 35% food-processing subsidy (capped ₹10 lakh) can be used instead of, or dovetailed with, PMEGP/CMEGP (subject to the DRP confirmation flagged in Section 8), the bank loan required — and therefore the EMI — could be reduced further. Treat the numbers above as the conservative case.

# 11. Year 1 Monthly Financial Projections (Weekend Operation)

Product mix held constant at the blended average shown below across all 12 months for simplicity: ~30% mozzarella, 28% paneer, 16% cream cheese/spreads, 12% hung curd, 10% halloumi, 4% burrata (from Month 5). Blended realisation ≈ ₹1,080/kg; blended direct cost (milk, culture, packaging) ≈ ₹430/kg; gross margin ≈ ₹650/kg (60%).

| Month | Output (kg) | Revenue (₹) | Direct cost (₹) | Gross margin (₹) | Fixed costs incl. EMI (₹) | Net profit (₹) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 100 | 1,08,000 | 43,000 | 65,000 | 45,121 | 19,879 |
| 2 | 150 | 1,62,000 | 64,500 | 97,500 | 51,621 | 45,879 |
| 3 | 200 | 2,16,000 | 86,000 | 1,30,000 | 58,621 | 71,379 |
| 4 | 220 | 2,37,600 | 94,600 | 1,43,000 | 61,621 | 81,379 |
| 5 | 230 | 2,48,400 | 98,900 | 1,49,500 | 65,621 | 83,879 |
| 6 | 240 | 2,59,200 | 1,03,200 | 1,56,000 | 68,621 | 87,379 |
| 7 | 250 | 2,70,000 | 1,07,500 | 1,62,500 | 72,621 | 89,879 |
| 8 | 260 | 2,80,800 | 1,11,800 | 1,69,000 | 74,121 | 94,879 |
| 9 | 270 | 2,91,600 | 1,16,100 | 1,75,500 | 76,621 | 98,879 |
| 10 | 280 | 3,02,400 | 1,20,400 | 1,82,000 | 78,121 | 1,03,879 |
| 11 | 290 | 3,13,200 | 1,24,700 | 1,88,500 | 81,121 | 1,07,379 |
| 12 | 300 | 3,24,000 | 1,29,000 | 1,95,000 | 84,121 | 1,10,879 |
| YEAR 1 TOTAL | 2,790 kg | 30,13,200 | 11,99,700 | 18,13,500 | 8,17,952 | 9,95,548 |

Fixed costs include: part-time weekday helper (₹8,000/month), electricity, LPG/fuel, transport & delivery, marketing, the promoter's own gradually-rising monthly draw (₹0 in Month 1, rising to ₹25,000 by Month 12 as a transition cushion), a small admin/insurance provision, and the ₹15,121 loan EMI computed in Section 10.

Every single month is profitable — the lowest month (Month 1) still clears ₹19,879 net, because fixed costs are deliberately kept low in the early months while output is still ramping. This directly satisfies the "no loss-making month" requirement.

Break-even output: at steady-state fixed costs (~₹84,000/month) and a ₹650/kg gross margin, break-even is only about 130 kg/month — well under half the 300 kg/month starting capacity, which is why the model tolerates a slow first two months without ever dipping into loss.

# 12. Year 2 — The Path to ₹20 Lakh+/Year (Full-Time Operation)

Once she has resigned and can run the unit full-time, with a second production vat and a second helper for weekday operations (funded by a small ₹3 lakh top-up loan, EMI ≈ ₹7,537/month over 4 years), capacity scales toward 500–550 kg/month and realisation improves slightly (₹1,100/kg blended) as the brand is now established with a waiting list built up in Year 1.

| Month | Output (kg) | Gross margin (₹) | Net profit (₹) |
| --- | --- | --- | --- |
| 1 | 320 | 2,17,600 | 88,942 |
| 2 | 350 | 2,38,000 | 1,09,342 |
| 3 | 380 | 2,58,400 | 1,29,742 |
| 4 | 400 | 2,72,000 | 1,43,342 |
| 5 | 420 | 2,85,600 | 1,56,942 |
| 6 | 440 | 2,99,200 | 1,70,542 |
| 7 | 460 | 3,12,800 | 1,84,142 |
| 8 | 480 | 3,26,400 | 1,97,742 |
| 9 | 500 | 3,40,000 | 2,11,342 |
| 10 | 520 | 3,53,600 | 2,24,942 |
| 11 | 540 | 3,67,200 | 2,38,542 |
| 12 | 550 | 3,74,000 | 2,45,342 |
| YEAR 2 TOTAL | 5,360 kg | 36,44,800 | 21,00,904 |

Year 2 fixed costs (steady state ≈ ₹1,28,658/month) include two helpers (₹20,000 combined), higher utilities/transport at scale, both loan EMIs (₹22,658/month combined), and a full-time owner's draw of ₹40,000/month — i.e. her full-time income is already accounted for inside this profit figure, not on top of it.

Net profit of ₹21.0 lakh in Year 2, with every month again individually profitable. This is the credible, non-inflated route to "in excess of ₹20 lakh/year": it happens once she is full-time and has genuinely doubled capacity — not by assuming the starter 200-300 kg/month unit magically produces 20 lakh from day one.

# 13. Key Financial Indicators

| Indicator | Value |
| --- | --- |
| Debt-Service Coverage Ratio (Year 1, approx.) | ≈ 6.5 — well above the 1.5–2.0 banks typically require; loan is very comfortably serviceable |
| Return on total project cost (Year 1) | ≈ 83% — exceptionally high because most of the project is subsidy + guaranteed loan, not owned capital |
| Break-even output | ≈ 105–130 kg/month, vs. planned 200–300 kg/month |
| Promoter's own cash at risk | ≈ ₹60,000–1,00,000 (5–10% margin only) |
| Payback period on bank loan (from Year 1 profit alone) | Under 12 months |

# 14. Risk Analysis & How Every Month Stays Profitable

| Risk | Impact if unmanaged | Mitigation built into this plan |
| --- | --- | --- |
| Unsold perishable stock | Direct loss on wasted milk/product | Weekly pre-order/subscription model collects payment before the batch is even made — production is demand-backed, not speculative. |
| Milk price volatility / quality | Squeezed margins, inconsistent product | Lock a standing supply agreement with 1–2 known local farmers/dairy at an agreed rate band; keep buffalo milk (higher fat) as the primary input for yield stability. |
| Power cut spoiling cold chain | Batch loss, food-safety risk | Backup inverter/generator included in Section 6 capex from Day 1 — not an optional add-on. |
| Slow customer acquisition in early months | Cash flow gap while brand is unknown | Fixed costs deliberately kept lowest in Months 1–2 (owner draw ₹0); B2B café accounts targeted early for a predictable revenue floor independent of D2C ramp-up. |
| Regulatory non-compliance (FSSAI) | Fines, forced shutdown, loss of scheme eligibility | State License (not Basic Registration) applied for before commissioning, per Section 9; labelling checklist followed on every batch. |
| Over-extension before proof of concept | Debt taken on before demand is proven | Second vat / Year-2 scale-up loan is deliberately deferred until Year 1 has already demonstrated ~10 months of consistent profit. |
| Family labour burnout (weekend-only model) | Quality dips, promoter forced to choose between job and business prematurely | Paid weekday helper (Section 5) absorbs the parts of the job that don't need the promoter personally, protecting her day job until the transition point in Section 7. |

# 15. Marketing & Sales Strategy

- Brand story first: an SC/ST woman entrepreneur building an artisanal cheese brand with her daughters is a genuinely strong, authentic story — use it on packaging, Instagram, and at exhibitions (Saras Melas, Khadi exhibitions via the MAVIM/KVIC channels in Section 8), where such stories are actively promoted and given free stall space.

- Instagram + WhatsApp Business as the primary D2C channel: short process videos (cheese being pulled/stretched) consistently perform well for this category and cost nothing beyond a phone and time.

- Weekly subscription "Cheese Box": fixed weekly price, prepaid, delivered Monday/Tuesday — this is the single most important mechanism for guaranteeing no loss-making month, because it converts an unpredictable D2C funnel into pre-committed revenue that funds the next batch's milk purchase.

- B2B standing orders with 3–5 café/pizzeria accounts in the Thane-Kalyan-Badlapur-Navi Mumbai belt — a predictable revenue floor that does not depend on social media reach.

- Consignment/wholesale with 2–3 gourmet grocers for shelf presence and third-party credibility.

- Seasonal hampers (Diwali, Christmas) pairing cheese with local accompaniments — high-margin, one-time-a-year revenue spike that costs little extra to produce.

- Google Business Profile listing and a simple one-page website/linktree for search visibility and to look credible to café/retailer buyers evaluating a new supplier.

# 16. SWOT Analysis

| Strengths | Weaknesses |
| --- | --- |
| Zero rent (own land); genuine SC/ST-woman subsidy stack; low starting capex; fresh-cheese focus avoids capital lock-up; strong, authentic brand story. | Weekend-only labour initially limits volume; promoter's time is split with a day job; team is small (2–3 people) with limited slack for illness/absence. |
| Opportunities | Threats |
| Growing artisanal cheese category (7.4% CAGR); under-served Thane-Badlapur belt; multiple government schemes stacking together; exhibition/mela visibility available specifically for SC/ST women entrepreneurs. | Milk price inflation; a large branded player (e.g. a dairy major) entering the fresh-cheese D2C space; key-person risk if the promoter or a daughter is unavailable on a production weekend. |

# 17. Conclusion & Recommendation

This is a genuinely low-risk way to build a real business: the land is free, the starting capital needed from the family's own pocket is under ₹1 lakh once the subsidy and guaranteed loan are in place, the product line is chosen specifically to avoid capital lock-up and unsold-stock risk, and the financial model shows every month of Year 1 in profit — roughly ₹10 lakh net for the year — before she even considers leaving her job.

The path to “in excess of ₹20 lakh a year” is real and is shown in Section 12, but it is honestly a Year-2, full-time-operation outcome, not a Year-1 weekend-only one — at 200–300 kg/month there simply isn't enough volume to clear ₹20 lakh net after costs, however the mix is optimised. Recommending otherwise would be setting her up to feel she has failed a target that was never achievable at that scale. What this plan does deliver in Year 1 is a fully de-risked proof of concept, a debt-service coverage ratio so comfortable the bank loan is essentially riskless, and a clear, evidence-based trigger point (Section 7) for exactly when it makes sense for her to hand in her notice.

Recommended immediate next steps: (1) register on Udyam today — it is free and unlocks everything else; (2) visit the Thane DIC/KVIC office to confirm PMEGP rural/urban classification and file the application; (3) register with the PMFME District Resource Person and ask in writing about dovetailing rules with PMEGP/CMEGP; (4) get 2–3 equipment vendor quotes; (5) start the FSSAI State License application in parallel, since it is the longest lead-time item.

# Annexure A: Key Contact Points

| Office | Purpose |
| --- | --- |
| District Industries Centre (DIC), Thane | PMEGP/CMEGP application, rural/urban classification, Udyam guidance |
| KVIC/KVIB regional office | PMEGP processing and margin-money subsidy disbursal |
| PMFME District Resource Person, Thane | PMFME subsidy application, ODOP confirmation, FSSAI/skill handholding |
| Lead bank's Stand-Up India / MSME cell | CGTMSE-backed term loan, Stand-Up India (Year 2 scale-up) |
| NSFDC/NSTFDC State Channelizing Agency, Maharashtra | Mahila Samriddhi Yojana / Adivasi Mahila Sashaktikaran Yojana micro-loans |
| Dr. Babasaheb Ambedkar Vikas Mahamandal / VJNT Corporation, Thane | SC/ST interest subsidy on the bank term loan |
| MAVIM district office, Thane | SHG formation, Nav Tejaswini linkage, Saras Mela exhibition slots |
| FSSAI Maharashtra (State Licensing Authority) | State License application for the dairy processing unit |

# Annexure B: Document Checklist for Scheme Applications

- Aadhaar & PAN of the promoter

- Caste certificate (SC/ST) issued by competent authority

- Proof of land ownership in Badlapur (7/12 extract or equivalent + property card)

- Project report (this document) with vendor quotations annexed

- Bank account details and last 6 months' statement

- Udyam Registration certificate

- Passport-size photographs

- Educational qualification certificate (as applicable per scheme's minimum criteria)

- Domicile certificate (Maharashtra)

- Quotations for machinery from at least 2–3 vendors